# Agile Development
## Rapid Application Development Model (RAD)
The RAD model is a type of incremental process model in which there is an extremely short development cycle. When the requirements are fully understood and the component-based construction approach is adopted then the RAD model is used.
The critical feature of this model is the use of powerful development tools and techniques. A software project can be implemented using this model if the project can be broken down into small modules wherein each module can be assigned independently to separate teams. These modules can finally be combined to form the final product.
Rapid software development characteristics are,
1. Specification, design and implementation are inter-leaved.
2. System is developed as a series of versions with stakeholders involved in version evaluation.
3. User interfaces are often developed using an IDE and graphical tool-set.
## Agile Methods
Agile is an approach to project management that leans heavily on short time frames, adaptability, and iteration. It involves breaking projects into small, manageable units called iterations or sprints, which are completed in short time frames to continuously deliver functional software.
The approach prioritizes quick delivery, adapting to change, and collaboration rather than top-down management and following a set plan. In the Agile process, there is continuous feedback, allowing team members to adjust to challenges as they arise and stakeholders an opportunity to communicate consistently. Using Agile methodology, the software is distributed with fastest and fewer changes. The advantages of agile methodology are customer satisfaction by rapid, continuous development and delivery of useful software.
### Agile Manifesto
The Agile Software Development Methodology Manifesto describe four core values of Agile in software development.
1. Individuals and Interactions over Processes and Tools
2. Working Software over Comprehensive Documentation
3. Customer Collaboration over Contract Negotiation
4. Responding to Change over Following a Plan
The aim of agile methods is to reduce overheads in the software process (e.g. by limiting documentation) and to be able to respond quickly to changing requirements without excessive rework.
### Agile Principles
These 12 core principles include,
1. Ensuring customer satisfaction through the early delivery of software.
2. To welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
4. Business people and developers must work together daily throughout the project.
5. Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
7. Working software is the primary measure of progress.
8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9. Continuous attention to technical excellence and good design enhances agility.
10. Keep things simple and avoid unnecessary tasks.
11. The best architectures, requirements, and designs emerge from self-organizing teams.
12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
### The Agile Software Development Process
1. Requirements Gathering: The customer’s requirements for the software are gathered and prioritized.
2. Planning: The development team creates a plan for delivering the software, including the features that will be delivered in each iteration.
3. Development: The development team works to build the software, using frequent and rapid iterations.
4. Testing: The software is thoroughly tested to ensure that it meets the customer’s requirements and is of high quality.
5. Deployment: The software is deployed and put into use.
6. Maintenance: The software is maintained to ensure that it continues to meet the customer’s needs and expectations.
### Advantages of Agile
Deployment of software is quicker and thus helps in increasing the trust of the customer.
It can better adapt to rapidly changing requirements and respond faster.
Helps in getting immediate feedback which can be used to improve the software in the next increment.
People – Not Process. People and interactions are given a higher priority than processes and tools.
- It emphasizes collaboration and communication among team members, stakeholders, and customers. This leads to improved understanding, better alignment, and increased buy-in from everyone involved.
- It prioritizes customer satisfaction and focus on delivering value to the customer.
- Agile methodologies promote a collaborative, supportive, and positive work environment.
### Disadvantages of Agile
In the case of large software projects, it is difficult to assess the effort required at the initial stages of the software development life cycle.
Agile Development is more code-focused and produces less documentation.
Agile development is heavily dependent on the inputs of the customer. If the customer has ambiguity in his vision of the outcome, it is highly likely that the project to get off track.
Face-to-face communication is harder in large-scale organizations.
- Only senior programmers are capable of making the kind of decisions required during the development process. Hence, it’s a difficult situation for new programmers to adapt to the environment.
- Lack of predictability: Agile Development relies heavily on customer feedback and continuous iteration, which can make it difficult to predict project outcomes, timelines, and budgets.
Lack of emphasis on testing: Agile Development places a greater emphasis on delivering working code quickly, which can lead to a lack of focus on testing and quality assurance. This can result in bugs and other issues that may go undetected until later stages of the project.
Risk of team burnout: Agile Development can be intense and fast-paced, with frequent sprints and deadlines. This can put a lot of pressure on team members.
### Agile method applicability
Some agile method is applicable in such conditions,
1. Product development where a software company is developing a small or medium-sized product for sale
2. Custom system development within an organization, where there is a clear commitment from the customer to become involved in the development process and where there are not a lot of external rules and regulations that affect the software.
Because of their focus on small, tightly-integrated teams, there are problems in scaling agile methods to large systems.
### Plan-driven and Agile Development
A plan-driven approach to software engineering is a traditional, linear method of software development. It is based on a sequential, phase-by-phase approach, where each phase has a specific set of activities, deliverables, and timelines. The entire development process is planned and scheduled in advance, with clear goals and objectives defined for each stage.

Each stage is completed before moving on to the next one, and the outputs from each stage are well-defined and documented. The plan-driven approach relies heavily on upfront planning, and changes to the plan are often difficult and costly to implement.
Agile development, on the other hand, is an iterative and incremental approach to software development. It emphasizes flexibility, collaboration, and rapid delivery. In agile development, the traditional stages of software development (specification, design, implementation, and testing) are inter-leaved, and the outputs from the development process are decided through a process of negotiation and collaboration among stakeholders.
Besides, Plan-driven development, such as the Waterfall model, typically involves higher upfront costs due to extensive planning, requirements gathering, and documentation before coding begins. This approach can be cost-effective for projects with stable, well-defined requirements but can become expensive if changes are needed later in the process, as it lacks flexibility. The linear development process also means that errors discovered late in the project can lead to costly rework.
In contrast, Agile development usually has lower upfront costs and allows for continuous feedback and iterative development, making it more adaptable to change. This flexibility often results in lower overall costs, especially in dynamic environments where requirements evolve over time. Agile’s focus on delivering small, incremental value can reduce the risk of extensive rework, potentially lowering long-term maintenance costs and improving the return on investment.
## Extreme programming (XP)

## Pair programming
## Large Systems Development
## Scaling up agile methods
# References
1. Software Engineering Book : A Practitioner’s Approach*
   (by Roger S. Pressman)
2. https://en.wikipedia.org/wiki/Agile_software_development
3. https://www.coursera.org/articles/what-is-agile-a-beginners-guide
4. https://www.geeksforgeeks.org/software-engineering-rapid-application-development-model-rad/
5. https://www.javatpoint.com/agile
6. https://agilemanifesto.org/principles.html
7. https://www.freecodecamp.org/news/agile-software-development-handbook/